# MINUTES OF MEETING

FINAL YEAR PROJECT MEETING BATCH 2021

| Project #: 33 |  | Department: CIS |  |
| --- | --- | --- | --- |
| Meeting#: 1 | Date: 20.09.2024 |  | Time: 15:30. |

| S. No. | Participants | Designation |
| --- | --- | --- |
|  | Dr Majida Kazmi | Associate Professor |
|  | Ms. Fakhra Aftab | Lecturer |
|  | Aaliyan Mansoor | Student |
| 4. | M. Maaz Khan | Student |
| 5. | Mohib ud Din | Student |
| 6. | M. Babar Ali | Student |

| S. No. | Matter Discussed & Decisions Taken | Responsible Person | Target Date | Status |
| --- | --- | --- | --- | --- |
|  | Industrial support letter ready | Dr Majida Ms. Fakhra | 23.09.2024 | complete |
|  | Follow installation guidelines to install Vitis-AI | Babar, Maaz | 24.09.2024 | complete |
| c. | Mr. Hamza will give the Agri Auto dataset, the dataset will increase so will have to incorporate it. | Mohib, Aaliyan | 24.09.2024 | complete |
| d. | Research different machine vision deep learning model options | Babar, Aaliyan | 24.09.2024 | complete |
| e. | Perform dataset preprocessing on publicly available datasets (neudet and gc10) | Maaz, Mohib | 24.09.2024 | complete |
| f. | Prepare and discuss the funding of FYP form in the next meeting. | Maaz, Aaliyan | 26.09.2024 | complete |

Prepared By: _Aaliyan Mansoor   		 			Approved By: ___________________