# MINUTES OF MEETING

FINAL YEAR PROJECT MEETING BATCH 2021

| Project #: 33 |  | Department: CIS |  |
| --- | --- | --- | --- |
| Meeting#: 3 | Date: 10.10.2024 |  | Time: 15:30. |

| S. No. | Participants | Designation |
| --- | --- | --- |
|  | Dr Majida Kazmi | Associate Professor |
|  | Ms. Fakhra Aftab | Lecturer |
|  | Aaliyan Mansoor | Student |
| 4. | M. Maaz Khan | Student |
| 5. | Mohib ud Din | Student |
| 6. | M. Babar Ali | Student |

| S. No. | Matter Discussed & Decisions Taken | Responsible Person | Target Date | Status |
| --- | --- | --- | --- | --- |
|  | Agriauto Industrial visit discussion | everyone | 10.10.24 |  |
|  | Progress update | all group members |  |  |
| c. | Data preprocessing and model training on Agri Autos dataset | Mohib Maaz | 14.10.24 | complete |
| d. | Find tutorials and resources other than user guide (ug-1414) for Vitis AI | Babar Aaliyan | 14.10.24 | complete |

Prepared By: _M. Babar Ali__					Approved By: ___________________