# MINUTES OF MEETING

FINAL YEAR PROJECT MEETING BATCH 2021

| Project #: 33 |  | Department: CIS |  |
| --- | --- | --- | --- |
| Meeting#: 4 | Date: 14.10.2024 |  | Time: 11:30. |

| S. No. | Participants | Designation |
| --- | --- | --- |
|  | Ms. Fakhra Aftab | Lecturer |
|  | Aaliyan Mansoor | Student |
| 4. | M. Maaz Khan | Student |
| 5. | Mohib ud Din | Student |
| 6. | M. Babar Ali | Student |

| S. No. | Matter Discussed & Decisions Taken | Responsible Person | Target Date | Status |
| --- | --- | --- | --- | --- |
|  | Progress update | All group members |  |  |
|  | Perform quantization of float model (neudet and gc10) on Vitis-AI (3.5) | Aaliyan, Babar | 18.10.24 | complete |
| c. | Explore methods of evaluating performance of quantized model | Maaz, Mohib | 18.10.24 | complete |

Prepared By: _Mohib Ud Din__					Approved By: ___________________