# MINUTES OF MEETING

FINAL YEAR PROJECT MEETING BATCH 2021

| Project #: 33 |  | Department: CIS |  |
| --- | --- | --- | --- |
| Meeting#: 8 | Date: 11.11.2024 |  | Time: 15:30. |

| S. No. | Participants | Designation |
| --- | --- | --- |
|  | Ms. Fakhra Aftab | Lecturer |
|  | Aaliyan Mansoor | Student |
| 4. | M. Maaz Khan | Student |
| 5. | Mohib ud Din | Student |
| 6. | M. Babar Ali | Student |

| S. No. | Matter Discussed & Decisions Taken | Responsible Person | Target Date | Status |
| --- | --- | --- | --- | --- |
|  | Progress update | All group members |  |  |
|  | Prepare a diagram for machine vision pipeline | Maaz | 19.11.24 | complete |
| c. | Upload accuracy and model of NEU-DET dataset on google drive | Mohib | 13.11.24 | complete |
| d | Try quantization of model on older versions of Vitis-AI(3.0 & 2.5) | Babar, Aaliyan | 19.11.24 | complete |

Prepared By: _M. Babar Ali__					Approved By: ___________________